## Slide 1: Underground Adventure

## Slide 2: Our Team
Haoting Tan
responsible for implementing the core interaction logic and gameplay mechanics in Unity. This included writing C# scripts to manage object interaction(grab, trigger events) and elevator systems.
Eva Liu
Doing visual and spatial development of the underground world. Designed and placed environmental assets such as caves, lava flows, and crystal rocks to create an immersive setting.

## Slide 3: Project Description and Main Goals
High Level Description:
immersive VR exploration game set in a mysterious underground world. Players take the elevator and get to different layers, navigating dynamic environments and uncovering hidden mechanisms to enjoy playful interactions.
Goal:
Immersive underground exploration.
Present a polished visual style with consistent lighting, textures.
Engaging interactions with game objects across different underground levels.

## Slide 4: Game Demo

## Slide 5: Meet project Descriptions and Goals
Goals | Results
Elevator system that taking the players to different layers | works well overall, but better if the button could be triggered using the pocker
Immersive underground environment | Built layers with distinct features: Soil layer – bunny Rock layer – crystal Core layer – lava However, we lack some sound effects/background sound
Interaction with unique objects at each layer to create an engaging and playable environment | Have implemented the interaction but could be more in the game. Maybe implementing more interaction items in each layer will be more funny.
Collection list that collect unique items in each layer | Not implemented due to time constraints

## Slide 6: Overcoming Development Challenges
Rendering issue: some object appear as pink although using Universal Render Pipeline
  We resolved this by reviewing the original rendering settings and creating a new render pipeline configuration that correctly rendered those materials.
Adapting a 3D elevator system for VR use
  We resolved this issue by going through the asset readme and the core script. We eventually found out all we needed to do was giving the XR origin a player tag.

## Slide 7: Feedback
After receiving the feedbacks, we have made some improvement on the projects:
Other than animation, we make some interactions
Clean up the layers
If we have more time, we will:
add more audio sources into the project;
create more game interactable objects at different layer;
set up a mechanism that players can go deeper layer only when solving the puzzle in the previous layer.

## Slide 8: THANK YOU
Unity Asset Store:
Elevator System: QA Elevator (Programmed) by QAtmo
Garden: Japanese Garden Pack by Waldemarst
Mine: Mine by Gregory Seguru
Flame Effect: Particle Pack by Unity Technologies
Worms: Dirty Bucket(low-poly) By SR Studios Kerala
Flashlight: Flashlight by RRFreelance
House: Сountry house by ALP
Rabbit: White Rabbit by Niwashi Games
Crystal: Translucent Crystals by SineVFX
Lava: Free Lava Shader by AYproduct
Freesoung.org:
Rock destroy sound by Bertsz
Gunshot sound by GaryQ
Credits: